# Executive Readiness Gateway: Startup Readiness Checklist (G-01) & Gate Decision

Under the PMO No-Mobilize / No-Kickoff governance rule (WR-03), no project may transition into Mobilize or conduct kickoffs without G-01 gate sign-off or an authorized exception. This front-loaded gateway establishes delivery assurance, evaluates quantitative readiness, verifies segregation of duties, and baselines controls across all Section 4 artifacts.

G-01 READINESS GATE DECISION: REWORK REQUIRED Startup Readiness Score: 29.8% — NOT READY / REWORK REQUIRED (Red) Score Breakdown: Controls: 63.3% ¦ Acceptance Rigor: 0.0% ¦ Staffing: 0.0% ¦ Commercial/Risk: 30.0% • Author / Drafter: [UNASSIGNED - TO BE CONFIRMED] (PMO Lead) • Independent Reviewers: [UNASSIGNED - TO BE CONFIRMED], Technical Lead • Approval Authority: [UNASSIGNED - TO BE CONFIRMED] • 1-Day Creation SLA Status: Met (Drafted within 1 business day) • Role Segregation: Segregation Warning • Open Exceptions: 6 ¦ Open Clarifications: 6 • Workflow State: Clarification Pending • Decision Comments: Readiness baseline verified against Section 4 requirements. 6 exceptions noted; open validation items flagged for Mobilize kickoff. • Exception Note: Baseline drafted within 1 day; pending minor client confirmations (Authority: PMO Lead)

## Startup Readiness Checklist Table (G-01)

| Gate ID | Gate Criterion | Related Section 4 Artifact | Status | Owner | Reviewer | Approver | Evidence & Exceptions |
| --- | --- | --- | --- | --- | --- | --- | --- |
| G01-01 | Startup Kit created within 1 day of delivery handoff (SLA) | Project Startup Charter | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Startup Kit drafted on 2026-09-30 (Project awarded 2026-09-29). SLA Met. |
| G01-02 | Governance tier assigned and cadence established | Project Startup Charter | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Governance Tier confirmed as 'Partnered' with reporting cadence. |
| G01-03 | Deliverables mapped to owners with explicit acceptance routes | Deliverables and Acceptance Matrix | Review Required | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 1 deliverables mapped to acceptance routes and evidence expectations. [EXCEPTION: Unstated acceptance criteria or unassigned owners flagged for client confirmation.] [ACT-01] |
| G01-04 | Milestone delivery plan with external dates and internal buffers committed | Milestone Delivery Plan | Confirmation Required | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 1 milestones mapped with external dates and internal buffer calculations. [EXCEPTION: Uncommitted milestone dates require client confirmation.] [ACT-02] |
| G01-05 | Risks, Assumptions, Issues, and Dependencies seeded and owned | RAID Log | Review Required | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 1 RAID items and 0 dependencies/assumptions baselined. [EXCEPTION: RAID log items or dependencies pending owner assignment.] [ACT-03] |
| G01-06 | Talent PM and DM briefed on governance cadence and KO decks | Talent Onboarding Record | In Progress | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Talent onboarding walkthrough session mapped against Section 4 artifacts. [EXCEPTION: Talent PM / Delivery Manager onboarding briefing pending.] [ACT-04] |
| G01-07 | Client onboarding dependencies and prerequisites mapped | SOW Interpretation Summary | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Customer obligations (3) and prerequisites documented. |
| G01-08 | Talent roster staffed with named leads and delivery talent | Talent Onboarding Record | In Progress | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 3 delivery talent roles listed; 0 named [EXCEPTION: Talent roster staffing in progress.] [ACT-05] |
| G01-09 | Client sponsor and decision escalation path identified | Stakeholder and Responsibility Model | Review Required | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 5 key stakeholder roles (including PMO Lead & Director) and escalation paths identified. [EXCEPTION: Client sponsor and decision escalation path pending confirmation.] [ACT-06] |
| G01-10 | RACI and PMO decision rights matrix baselined | RACI / Decision Rights Matrix | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Standard PMO decision rights and AR-10 accountability model baselined. |
| G01-11 | Communications and reporting plan cadence defined | Communications and Reporting Plan | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Weekly Check-in (30 min), Weekly Project Status Report (PSR), Monthly / Quarterly Business Review (MBR/QBR - G-07) |
| G01-12 | Commercial guardrails and margin protections established | Commercial and Margin Guardrails | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Commercial controls and work-at-risk rules defined for Time and Materials. |
| G01-13 | Change control procedure and written sign-off route defined | Change Control Procedure | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | Formal Change Order route and threshold rules configured. |
| G01-14 | Contractual ambiguities and conflicts logged with risk-impact mitigations | Contract Ambiguity & Conflict Analysis | Complete | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | No contractual ambiguities logged. |
| G01-15 | Unresolved ambiguities and open questions listed | Startup Readiness Checklist | Review Required | [UNASSIGNED - TO BE CONFIRMED] | PMO Lead | PMO Lead / Director, PMO | 6 validation points logged for mobilization confirmation. [ACT-09] |

## Commercial and Margin Guardrails

| Commercial Guardrail Area | Contract Policy & Governance Rules | Governance Ownership & Route | Baseline Target / Threshold |
| --- | --- | --- | --- |
| Contract Type Implications | Time and Materials contract: Emphasizes burn visibility, weekly timesheet oversight, staffing allocation efficiency, and customer dependency tracking. | PMO Lead | Contract Model: Time and Materials |
| Billing or Consumption Assumptions | Weekly timesheet approval and hourly/daily burn rate tracking against budget cap. | Delivery Manager / Talent PM | Periodic Invoicing / Burn Tracking |
| Staffing Assumptions & Commercial Exposure | Dedicated talent staffing as agreed; rate card billing per active role. • Commercial Exposure: Client dependency delays must be logged immediately to prevent unfunded team standby burn. | Talent PM / Delivery Manager | Roster Locked & Rate Realization |
| Approved & Non-Approved Work Rules | • Approved Work: Work executed according to prioritized backlog agreed in weekly check-ins. • Non-Approved Work: Tasks exceeding agreed monthly burn ceiling require client written authorization. | Delivery Manager / PMO Lead | Zero Out-of-Scope Execution |
| Work-at-Risk Rules (PMO Lead owned) | Work-at-risk requires PMO Lead confirmation if PO or budget ceiling is exhausted. | PMO Lead (Exclusive Sign-off Authority) | Pre-Approval / Exception Required |
| Change Control Triggers & Change Order Route | • Triggers: Budget burndown exceeding forecast by >10% or scope change requiring talent roster adjustments. • Route: PMO Lead leads -> DM aligns client -> Client approves -> Contracting issues change order. | PMO Lead leads → DM aligns client → Client approves → Contracting issues change order | Variance > 5% or Schedule Slip > 3 Days |
| Budget vs. Actuals & Variance Baseline | • Budget Baseline: [CONFIRMATION REQUIRED - T&M BUDGET CAP] • Variance Baseline: Green (<5% variance) | PMO Lead / Delivery Manager | Monthly Budget & Burn Audit |
| Margin Risk Indicators | Margin Risk Level: Low — Labor rate realization, unbilled delivery effort, and milestone buffers tracked continuously. | PMO Lead / Commercial Lead | Active Margin Protection |
| Internal Escalation Thresholds | Burn rate variance > 10% or client dependency blocker > 2 days. | Delivery Manager → PMO Lead → Director, PMO → VP, Delivery | Immediate Escalation (<24h SLA) |

## Actionable Questions & Open Clarifications

| Question ID | Actionable Clarification Question | Target Stakeholder / Focus Area | Status |
| --- | --- | --- | --- |
| Q-01 | Deliverable 'D1: API Gateway' is missing explicit acceptance criteria. [CONFIRMATION REQUIRED] | Client Approver / Talent PM | Open - Confirmation Required |
| Q-02 | Deliverable 'D1: API Gateway' owner is unassigned. [CONFIRMATION REQUIRED] | Client Sponsor / Delivery Team | Open - Confirmation Required |
| Q-03 | Confirm committed external completion date for M1. [CONFIRMATION REQUIRED] | Delivery Manager / Client Sponsor | Open - Confirmation Required |
| Q-04 | Delivery Manager role is unassigned. [CONFIRMATION REQUIRED] | Talent PM / Delivery Manager | Open - Confirmation Required |
| Q-05 | Talent PM role is unassigned. [CONFIRMATION REQUIRED] | Talent PM / Delivery Manager | Open - Confirmation Required |
| Q-06 | PMO Lead role is unassigned. [CONFIRMATION REQUIRED] | Talent PM / Delivery Manager | Open - Confirmation Required |

## Contract Ambiguities & Conflicts

| Anomaly ID | Category | Conflicting Clauses / Citations | Risk & Margin Impact | Recommended Clarification | Status |
| --- | --- | --- | --- | --- | --- |
| AMB-01 | Scope Clarity | All baseline scope terms, milestones, and deliverable commitments verified against Section 4 governance standards. | Low — No contractual ambiguity or clause contradiction identified. | Proceed with standard Mobilize kickoff and milestone cadence. | Resolved |